SOFTWARE REQUIREMENTS SPECIFICATION

Personal Developer Portfolio Website

Prepared by: Uzair Sultan

Version: 1.0   |   Date: March 2026

Status: Active Development

# 1. Project Overview

## 1.1 Project Description

This document defines the complete software requirements for Uzair Sultan's personal developer portfolio website. The website is a single-page application (SPA) designed to showcase Uzair's skills, projects, and services to potential freelance clients, local businesses, startups, and agencies looking to hire.

## 1.2 Project Tagline

"I build clean, fast websites that help businesses grow."

## 1.3 Project Goals

- Attract and convert freelance clients through a professional online presence

- Demonstrate technical skills and completed projects to potential employers

- Provide a clear and easy contact path for client inquiries

- Establish personal brand identity as a developer

- Serve as a learning project to master HTML, CSS, JavaScript, and Git workflow

## 1.4 Project Scope

This is a frontend-only project. No custom backend server is required. The contact form will use a third-party service (Formspree or EmailJS) to handle form submissions. The website will be deployed via GitHub Pages or Netlify (free hosting).

# 2. Stakeholders & Target Audience

| Stakeholder | Role | Primary Need |
| --- | --- | --- |
| Uzair Sultan | Developer / Site Owner | Attract clients & showcase skills |
| Local Businesses | Potential Client | Find a reliable developer for their website |
| International Clients | Potential Client | Hire a skilled remote freelancer |
| Agencies / Employers | Hiring Party | Evaluate developer skills and work quality |

# 3. Functional Requirements

The website must contain the following sections in the listed order. Each section serves a specific purpose in the client conversion journey.

## 3.1 Navigation Bar

- Fixed/sticky navigation visible at all times while scrolling

- Logo or name on the left side (Uzair Sultan)

- Navigation links: Home, About, Skills, Projects, Services, Testimonials, Contact

- Smooth scroll to section when a nav link is clicked

- Mobile hamburger menu for screens smaller than 768px

## 3.2 Hero Section

- Full-screen or large banner as the first visible section

- Display developer name: Uzair Sultan

- Display tagline: 'I build clean, fast websites that help businesses grow.'

- Animated text or typing effect for visual impact

- Call-to-action (CTA) button — 'View My Work' and 'Hire Me'

- Dark cinematic background with subtle animation or particle effect

## 3.3 About Me Section

- Professional photo or illustrated avatar of Uzair

- Short bio paragraph (3-4 sentences about background and passion)

- Key personal facts: Location, Experience, Availability for freelance

- Download CV button (links to a PDF resume)

## 3.4 Skills & Tech Stack Section

- Visual display of technologies known: HTML, CSS, JavaScript, Python

- Progress bars or skill cards showing proficiency level

- Animated on scroll — bars fill when section enters viewport

- Section should be easily updatable as new skills are added

## 3.5 Projects / Work Section

- Grid or card layout displaying minimum 3 projects

- Each project card shows: Title, Screenshot/Image, Short Description, Tech Stack Used, Live Link, GitHub Link

- Hover effect on cards — reveal more info or scale animation

- Filter functionality (optional Phase 2 feature) to filter by tech type

## 3.6 Services & Pricing Section

- 3 service tiers displayed as cards: Basic, Standard, Premium

- Each tier shows: Package name, Price range, List of included features, CTA button

- Highlight the recommended/most popular package visually

## 3.7 Testimonials Section

- Carousel or grid of client testimonials

- Each testimonial shows: Client name, Company/Role, Quote, Star rating

- Auto-rotating carousel with manual navigation arrows

- Placeholder testimonials for launch, replace with real ones as received

## 3.8 Contact Section

- Contact form with fields: Name, Email, Subject, Message, Submit button

- Form connected to Formspree or EmailJS — messages sent to Uzair's email

- Form validation — all fields required, email format check

- Success/error message shown after submission

- Social media links: GitHub, LinkedIn, WhatsApp/Telegram

## 3.9 Footer

- Copyright notice: © 2026 Uzair Sultan. All rights reserved.

- Quick navigation links

- Back to top button

# 4. Non-Functional Requirements

## 4.1 Performance

- Page load time under 3 seconds on standard broadband

- Images compressed and optimized before upload

- Minimal external dependencies — prefer vanilla CSS/JS where possible

## 4.2 Responsiveness

- Fully responsive across all screen sizes: Mobile (320px), Tablet (768px), Desktop (1024px+)

- Mobile-first design approach

- No horizontal scrollbar on any screen size

## 4.3 Accessibility

- All images must have descriptive alt text

- Sufficient color contrast ratio (minimum 4.5:1 for body text)

- Keyboard navigable — tab through all interactive elements

## 4.4 Browser Compatibility

- Must work correctly on: Chrome, Firefox, Safari, Edge (latest 2 versions)

## 4.5 SEO Basics

- Proper HTML semantic tags used throughout (header, main, section, footer)

- Meta title and description tags set

- Open Graph tags for social media link previews

# 5. Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Structure | HTML5 | Page structure & semantics |
| Styling | CSS3 + CSS Variables | Visual design, animations, responsive layout |
| Interactivity | Vanilla JavaScript | Animations, form validation, scroll effects |
| Contact Form | Formspree / EmailJS | Handle form submissions without backend |
| Version Control | Git + GitHub | Code tracking, collaboration, backup |
| Hosting | GitHub Pages / Netlify | Free live deployment |
| Code Editor | VS Code | Development environment |

# 6. Project File Structure

portfolio/

├── index.html          ← Main HTML page

├── style.css           ← All CSS styling & animations

├── script.js           ← JavaScript interactivity

├── .gitignore          ← Files excluded from Git

├── README.md           ← Project docs & SRS summary

└── assets/

├── images/         ← Photos, project screenshots

└── icons/          ← SVG icons, favicon

# 7. Development Phases & Milestones

| Phase | Title | Deliverables | Status |
| --- | --- | --- | --- |
| 1 | Environment Setup | Git, GitHub, VS Code, SSH, Extensions | ✅ Complete |
| 2 | Planning & SRS | This document + README update | ✅ Complete |
| 3 | HTML Structure | index.html with all sections skeleton | ⏳ Upcoming |
| 4 | CSS Styling | Dark theme, typography, layout, responsive | ⏳ Upcoming |
| 5 | Animations | Scroll effects, hover states, transitions | ⏳ Upcoming |
| 6 | JavaScript | Form validation, navbar, carousel | ⏳ Upcoming |
| 7 | Contact Form | Formspree integration & testing | ⏳ Upcoming |
| 8 | Testing & Polish | Cross-browser, mobile, performance check | ⏳ Upcoming |
| 9 | Deployment | Live on GitHub Pages / Netlify | ⏳ Upcoming |

# 8. Design Requirements

## 8.1 Visual Theme

- Theme: Dark & Cinematic — bold, dramatic, professional

- Primary Background: Very dark navy / near black (#0A0E1A)

- Accent Color: Electric cyan / neon blue (#00D4FF)

- Text Colors: White (#FFFFFF) for headings, Light gray (#C0C0C0) for body

- Font: Display font for headings + clean sans-serif for body

## 8.2 Animations

- Hero section: Animated typing/glitch effect on tagline

- Scroll reveal: Sections fade + slide in as user scrolls

- Skill bars: Animated fill when skills section enters viewport

- Project cards: Hover scale + overlay reveal effect

- Navbar: Background appears on scroll (transparent → dark)

- Smooth scroll: All anchor link navigation is smooth

## 8.3 Typography Scale

- Hero Heading: 64px–80px

- Section Headings: 40px–48px

- Subheadings: 24px–28px

- Body Text: 16px–18px

- Small / Labels: 12px–14px

# 9. Constraints & Assumptions

- No backend server — frontend only with third-party form service

- No JavaScript frameworks (React, Vue) — pure Vanilla JS for this project

- Developer is actively learning JS — complexity will be kept manageable

- Hosting must be free — GitHub Pages or Netlify

- All code to be version-controlled via Git and hosted on GitHub

- Project content (bio, photos, projects) will be added by Uzair during development

# 10. Future Enhancements (Phase 2)

- Blog section for writing technical articles (improves SEO)

- Dark/Light mode toggle

- Project filter by technology

- Admin panel to update projects without editing code

- Multi-language support (English + Urdu)

- Next project: Dry Fruits E-Commerce Website (will introduce backend)

# 11. Document Approval

| Prepared By | Date |
| --- | --- |
| Uzair Sultan — Developer & Owner | March 2026 |
| Version 1.0 — Initial Release | Status: Active Development |

This SRS is a living document. It will be updated as the project evolves. All major changes will be committed to GitHub with a descriptive commit message.